MatchUp

Phase 1 Development Document

Prove the Loop — Architecture, Data Model & Sprint Plan

Box Cricket & Badminton (Shuttle) Community Platform

ASR Digi  |  Engineering  |  July 2026  |  Development v1.0

# Contents

# 1. Purpose & Scope

This is the Development Document for MatchUp Phase 1. It states how Phase 1 is built: the stack, the architecture, the data model, the security model, and the sprint-by-sprint plan. It answers 'how do we build it'; MatchUp_Phase1_Requirements.docx answers 'what must it do and why.' This document supersedes MatchUp_Architecture_and_Structure.docx and MatchUp_Phase1_Build_Plan.docx as the working source of truth for Phase 1 engineering; those two documents remain on disk for historical reference.

Requirement IDs (FR-1xx, NFR-1xx) referenced below are defined in MatchUp_Phase1_Requirements.docx.

# 2. Guiding Architecture Principles

Seven principles govern every decision in this document. They are the test any future change must pass.

- One spine, never rewritten. The Postgres + Auth core from Phase 1 carries through to Phase 3 untouched. Later phases add services around it; they do not replace it.

- Clean Architecture inside the app. Strict separation: Presentation (UI) → Domain (use cases, entities) → Data (repositories, Supabase). UI never talks to Supabase directly.

- The client is untrusted. Every security guarantee is enforced on the server with RLS and Edge Functions. The mobile app is a convenience layer, never the gatekeeper.

- Offline-tolerant, not offline-first. MatchUp is a live, social app; the cache smooths flaky networks but the server is the source of truth.

- Defer cost and complexity. No Redis, no queue, no matching engine until a concrete problem justifies it. Postgres + Supabase Realtime cover Phase 1.

- Safety from day one. Report and block exist in Phase 1 because strangers meet in person. Non-negotiable.

- Measure the thesis. Analytics (PostHog) and crash reporting (Sentry) are wired in from the first build.

# 3. Technology Stack

| Concern | Technology | Why |
| --- | --- | --- |
| Mobile app | React Native + Expo (TypeScript, strict) | One codebase for iOS & Android; Android-first. EAS OTA updates ship fixes without store delays. |
| Navigation | Expo Router (file-based, typed routes) | Type-safe, deep-link-ready routing that maps directly to the app/ directory. |
| Server state | TanStack Query | Caching, retries, background refetch and pagination for all Supabase reads. |
| Client/UI state | Zustand | Small, boilerplate-free store for session, filters, ephemeral UI. |
| Forms & validation | react-hook-form + Zod | Validates every external input at the boundary; Zod types flow into TS. |
| Auth | Supabase Auth (phone OTP) | Phone-number login suits the Indian market and limits fake accounts. |
| Database | Supabase Postgres + PostGIS | Single source of truth; RLS enforced from day one; native geospatial 'nearby' queries. |
| Realtime | Supabase Realtime | Broadcast for player-needed alerts; Presence for 'available today.' |
| File storage | Supabase Storage | Avatars; RLS-protected buckets. |
| Server logic | Supabase Edge Functions (Deno) | Notification fan-out kept server-side so it cannot be gamed by a tampered client. |
| Push | Firebase Cloud Messaging (expo-notifications) | Standard, reliable delivery for 'player needed nearby' alerts. |
| Secure storage | expo-secure-store | Keychain/Keystore-backed session storage — never plaintext. |
| Analytics & crash | PostHog + Sentry | Funnel/retention data and crash reporting from build one. |
| CI/CD | EAS Build + EAS Submit + EAS Update | Cloud builds, store submission, and OTA JS fixes. |

Redis and BullMQ are explicitly excluded until Phase 3 — see MatchUp_Phase3_Development.docx.

# 4. System Topology

The runtime topology is intentionally flat. The mobile client talks to Supabase over HTTPS/WSS; server-only logic runs in Edge Functions; SMS and push are external providers. Nothing else exists in Phase 1.

MatchUp Mobile App (React Native + Expo, iOS/Android)

Presentation -> Domain -> Data

|  HTTPS / WSS (TLS, cert pinning in prod)

|------------------+------------------+

Supabase Auth      Supabase Postgres    Supabase Realtime

(phone OTP/JWT)    + PostGIS + RLS       Broadcast/Presence

|                  |

SMS provider (OTP)  Supabase Edge Funcs  Supabase Storage

(Deno) -- notify-wave  (avatars)

|

Firebase Cloud Msg   PostHog / Sentry

(push notifications)

Request paths. Reads/writes go through PostgREST with the user's JWT, so RLS applies automatically. Live events ('player needed', presence) ride Supabase Realtime channels. Notification fan-out runs in an Edge Function with the service role, never on the client.

# 5. Application Layering (Clean Architecture)

| Layer | Contains | Rules |
| --- | --- | --- |
| Presentation | Expo Router screens, UI components, view-hooks, Zustand stores, TanStack Query hooks | No business rules, no direct Supabase calls. Renders state, dispatches intents. |
| Domain | Entities (Match, Player, Attendance), use cases (CreateMatch, ApprovePlayer, MarkAttended), repository interfaces | Pure TypeScript. Zero imports of Supabase, React, or Expo. Fully unit-testable. |
| Data | Repository implementations, Supabase data sources, DTO<->entity mappers, local cache | Implements Domain interfaces. The only layer that knows Supabase exists. |

Example flow — 'Approve player' (implements FR-106): a tap in the screen calls an approvePlayer view-hook -> invokes ApprovePlayerUseCase (Domain) -> calls MatchRepository.approve() (interface) -> implemented in Data against Supabase, with RLS ensuring only the match creator can perform the update. The TanStack Query cache is then invalidated and the UI re-renders from fresh state.

# 6. Project Folder Structure

Feature-first layout. Routes live in app/ (Expo Router); logic lives in src/, grouped by feature, each split into data/domain/presentation. Phase 2/3 feature folders exist but stay empty until justified.

app/                    Expo Router routes only

(auth)/               login, verify-otp

(tabs)/               index (browse), available, venues, profile

match/                create, join, [id] (detail: fill/approve/attend)

src/features/           auth, profile, matches, players, attendance,

availability, venues, safety, notifications

(chat, reliability, matchmaking, scoring,

gamification, feed folders exist, stay empty)

src/core/               api, auth, config, storage, realtime, location,

notifications, network, errors, logging, di

src/shared/             ui, hooks, theme, utils, types

supabase/               migrations, functions, seed.sql, config.toml

# 7. Data Model — Phase 1 Schema

Every table carries created_at; geography columns use SRID 4326 (WGS-84) for PostGIS distance queries. Phase 2/3 tables are deliberately absent from this migration.

| Table | Key columns | Purpose |
| --- | --- | --- |
| profiles | id (PK->auth.users), full_name, phone, area_name, home_location geography(Point), sport_pref text[], avatar_url, is_blocked | One row per user. 1:1 with Supabase Auth. Implements FR-102. |
| venues | id, name, address, location geography(Point), sport_types text[], phone, confirm_note | Static venue directory. Implements FR-110. |
| matches | id, creator_id, sport, venue_id, venue_text, scheduled_at, total_slots, filled_slots, missing_count, status, share_code (unique), location geography | A single organised match. Implements FR-103. |
| match_players | id, match_id, user_id, status (interested/approved/rejected/confirmed), joined_via, unique(match_id,user_id) | Join + approval state per player. Implements FR-104, FR-106. |
| attendance | id, match_id, user_id, attended bool, marked_by, unique(match_id,user_id) | Factual trust signal. Implements FR-108. |
| availability | id, user_id, sport, available_date, location geography, note, expires_at | Backs 'I'm available today'. Implements FR-109. |
| devices | id, user_id, fcm_token, platform, last_seen | Push tokens for FCM fan-out. Implements FR-107. |
| reports | id, reporter_id, reported_user_id, match_id, reason, details, status | Safety/moderation. Implements FR-111. |
| blocks | id, blocker_id, blocked_id, unique(blocker_id,blocked_id) | User-level block list. Implements FR-111. |

## 7.1 Key relationships

auth.users 1---1 profiles

profiles   1---* matches            (creator_id)

matches    1---* match_players

matches    1---* attendance

profiles   *---* matches            (via match_players)

venues     1---* matches            (venue_id, nullable)

profiles   1---* availability / devices / reports / blocks

## 7.2 'Nearby' query (PostGIS RPC)

create or replace function nearby_matches(

in_lat double precision, in_lng double precision,

in_radius_m int default 5000, in_sport text default null)

returns setof matches

language sql stable as $$

select m.* from matches m

where m.status = 'open'

and (in_sport is null or m.sport = in_sport)

and ST_DWithin(

m.location,

ST_SetSRID(ST_MakePoint(in_lng, in_lat), 4326)::geography,

in_radius_m)

order by m.location <-> ST_SetSRID(

ST_MakePoint(in_lng, in_lat), 4326)::geography

limit 50;            -- always paginate; never unbounded (NFR-101)

$$;

# 8. Security & Row-Level Security

RLS is enabled on every table from the first migration (NFR-103). The client only ever holds the user's JWT, so these policies are the real access-control boundary. Privileged operations run in Edge Functions with the service role.

### Example — only a match creator may approve players

alter table match_players enable row level security;

create policy "creator approves players"

on match_players for update

using ( exists (

select 1 from matches m

where m.id = match_players.match_id

and m.creator_id = auth.uid() ) );

### 8.1 RLS policy summary

| Table | Read | Write |
| --- | --- | --- |
| profiles | Any authenticated user (limited columns) | Insert/update only where id = auth.uid() |
| matches | Open matches, or matches you participate in | Insert where creator_id = auth.uid(); update/delete only by creator |
| match_players | Rows of matches you're in or created | Insert your own row; status update only by match creator |
| attendance | Participants of the match | Insert/update only by the match creator |
| availability | Authenticated users (discovery) | Insert/update/delete only your own rows |
| reports / blocks | Only your own rows | Insert only as yourself |
| devices | Only your own rows | Upsert only your own token |

### 8.2 Other security controls

- Session storage in expo-secure-store (Keychain/Keystore), never AsyncStorage in plaintext (NFR-102).

- Certificate pinning on the production Supabase endpoint.

- Notification fan-out runs only in Edge Functions, so a tampered client cannot spam alerts (NFR-104).

- Input validation at the boundary with Zod before it reaches a use case; all external input treated as nullable (NFR-107).

- Storage buckets are RLS-scoped — a user can only write to their own avatar path.

- Block-aware queries: blocked users are filtered out of nearby feeds, alerts and availability at the data layer.

# 9. Realtime, Notifications & Resilience

## 9.1 Realtime

- Presence: 'I'm available today' uses a Realtime Presence channel keyed by area + sport (FR-109).

- Broadcast: the 'player needed nearby' alert rides a Broadcast channel (FR-107). Channels are subscribed in the realtime channelManager and torn down on unmount to prevent leaks.

## 9.2 Push notifications

FCM (via expo-notifications) delivers 'player needed' pushes. Device tokens are upserted into devices on login and app start. The fan-out runs in the notify-wave Edge Function.

## 9.3 Resilience & error handling

- Retries: network calls use exponential backoff with jitter; TanStack Query handles retry/refetch.

- Pagination everywhere: all list endpoints are paginated — never unbounded fetches (NFR-101).

- Typed errors: a Result<T> / AppError model maps Supabase/Postgres errors to user-safe messages; no empty catch blocks.

- Offline tolerance: last-known feed and profile are cached; writes fail gracefully with retry, not silent loss.

- Process-death safety: session restored from secure store on cold start; in-flight match drafts persisted locally.

# 10. Sprint-by-Sprint Build Plan

Seven sprints take MatchUp from empty repo to a shippable MVP for one locality. Durations are indicative for a small team (1–2 engineers).

| Sprint | Theme | Indicative | Exit deliverable |
| --- | --- | --- | --- |
| 0 | Foundation & tooling | ~1 week | App boots on iOS+Android; Sentry/PostHog live; CI green |
| 1 | Auth & profile (FR-101, FR-102) | ~1 week | User signs in via OTP and creates a profile |
| 2 | Database spine & RLS | ~1 week | Phase 1 schema + PostGIS + RLS live; types generated |
| 3 | Create & join match (FR-103, FR-104) | ~1 week | Create a match; browse nearby; join via share code |
| 4 | Fill, approve, alert (FR-105–107) | ~1.5 weeks | Count-based fill + approve/lock + 'player needed' push |
| 5 | Attended + supporting + safety (FR-108–111) | ~1.5 weeks | Mark attended; available today; venues; report/block |
| 6 | Instrument, harden, seed, ship | ~1 week | Funnel events, QA, seeded locality, store builds |

Total: roughly 7–8 weeks of build for a small team, on top of the manual validation in the Requirements Document, Section 6.

## 10.1 Sprint 0 — Foundation & Tooling

- Scaffold Expo + TypeScript project; strict mode; path aliases (@features, @core, @shared); src/ + app/ structure.

- Create Supabase projects for dev and staging; store keys in env via app.config.ts per environment.

- Wire the Supabase client with the session persisted in expo-secure-store.

- Install TanStack Query (QueryClientProvider) and Zustand; add the app-providers wrapper.

- Add Expo Router with the (auth) and (tabs) groups and a placeholder auth gate.

- Wire Sentry and PostHog at app start.

- Set up EAS dev build; run on a physical Android device and an iOS device/simulator.

- CI: ESLint + Prettier + tsc typecheck on every push; Husky pre-commit hook.

Done when: the app installs and launches on both platforms, a forced test error appears in Sentry, a test event appears in PostHog, and CI passes on a clean PR.

## 10.2 Sprint 1 — Authentication & Profile

- Phone OTP flow: login -> verify-otp screens; OTP delivered via the SMS provider and verified through Supabase Auth.

- Auth gate & session restore: cold-start reads the session from secure store; routes to (auth) or (tabs) accordingly.

- profiles table + RLS (insert/update only where id = auth.uid()).

- Create-profile screen: name, area, sport preference, home location (map pin), optional avatar.

- Validate all input with Zod at the boundary.

- PostHog events: otp_requested, otp_verified, profile_created.

Done when: a new user enters a phone number, receives an OTP, verifies, creates a profile, lands in the main tabs, and is still signed in after killing and reopening the app.

## 10.3 Sprint 2 — Database Spine & RLS

- Write the Phase 1 migration: all nine tables from Section 7.

- Enable PostGIS; add geography(Point,4326) columns and the nearby_matches RPC (paginated, limit 50).

- Enable RLS on every table with the policies from Section 8.1.

- Generate TypeScript types from the schema into shared/types.

- Build the Data layer: repository interfaces (Domain) + Supabase implementations + DTO<->entity mappers.

- Seed a couple of test venues for local development.

Done when: every table has RLS enabled and a denied-access test proves a user cannot read or modify another user's protected rows; generated types compile; nearby_matches returns ordered results in a SQL test.

## 10.4 Sprint 3 — Create & Join a Match

- Create-match flow: sport, venue (directory or free-text), date/time, total slots, missing-player count; unique share_code.

- Browse nearby: home tab lists open matches via nearby_matches, paginated, with distance and empty-state handling.

- Join via share code (deep-link friendly) and via the browse list.

- Use cases: CreateMatch, BrowseNearbyMatches, JoinMatch — pure Domain, called from view-hooks.

- PostHog events: match_created, match_browsed, join_requested.

Done when: player A creates a match, player B finds it nearby or via share link and requests to join, and both see the updated player count.

## 10.5 Sprint 4 — Fill Players, Approve & Alert

- Fill missing players: count-based only; nearby eligible players are alerted.

- Approval list: creator reviews interested players and approves/rejects; approving decrements missing_count; locking sets status to 'locked'.

- 'Player needed nearby' alert: Realtime Broadcast plus FCM push via the notify-wave Edge Function.

- Device registration: upsert FCM token into devices on login and app start.

- Block-aware fan-out: blocked users excluded from alerts at the data layer.

- PostHog events: player_needed_sent, interest_approved, team_locked.

Done when: a creator marks a match as needing 2 players, nearby players receive a push, an interested player is approved, the count updates, and the creator locks the team.

## 10.6 Sprint 5 — Attended, Supporting Features & Safety

- Play & mark attended: creator records attended/no-show per player into attendance.

- 'I'm available today': Realtime Presence channel keyed by area + sport, backed by an availability row with expires_at.

- Static venue directory: nearby list from venues, labelled 'call to confirm'.

- Report & block: report captures reason + details; block removes the blocked user from feeds, alerts and availability.

- PostHog events: attendance_marked, available_toggled, user_reported, user_blocked.

Done when: the full six-step loop runs end to end for two real test accounts, attendance is recorded, 'available today' shows live presence, the venue list renders correctly, and a user can report and block another.

## 10.7 Sprint 6 — Instrument, Harden, Seed & Ship

- Funnel instrumentation: confirm the PostHog funnel signup -> profile -> create -> join -> approve -> attended is complete.

- Harden: exponential-backoff retries, pagination everywhere, typed errors, loading/empty/error states on every screen.

- Seed the locality: load the real venues and seed players into staging/prod.

- QA pass: manual run of the loop on real Android + iOS devices; fix crashers surfaced in Sentry.

- Release: EAS Build -> internal testing track -> store submission; set up EAS Update for OTA JS fixes.

Done when: the MVP is installed by real seed users in one locality, the funnel is populating in PostHog, and at least one real match is created, filled, played and marked attended through the app.

# 11. Engineering Standards & Tooling

- Language: TypeScript with strict: true; no any without a justified comment.

- Generated DB types feed shared/types so DB and app stay in lockstep.

- Quality gates: ESLint + Prettier + TypeScript on CI; Husky pre-commit hooks.

- Testing: Jest + React Native Testing Library for use cases and components; domain layer is pure and fully unit-tested.

- Releases: EAS Build -> EAS Submit to both stores; EAS Update for OTA JS fixes. Three environments: dev, staging, prod.

- Observability: Sentry for crashes/errors, PostHog for funnels.

# 12. Testing Strategy

| Layer | Approach | Example |
| --- | --- | --- |
| Domain (use cases) | Pure unit tests, no mocks of framework code needed since Domain has zero framework imports | ApprovePlayer use case rejects an over-fill attempt |
| Data (repositories) | Integration tests against a local/staging Supabase instance, including RLS denial tests | Non-creator attempting to approve a player is rejected by Postgres |
| Presentation | Component tests with React Native Testing Library for critical screens | Create-match form rejects invalid input before submit |
| End-to-end | Manual QA pass on real Android + iOS devices each sprint; Detox reserved for later phases | Full six-step loop run by two real test accounts |

# 13. Traceability — Requirements to Build Plan

| Requirement | Sprint | Key tables / components |
| --- | --- | --- |
| FR-101, FR-102 | Sprint 1 | profiles, auth gate, OTP flow |
| FR-103, FR-104 | Sprint 3 | matches, nearby_matches RPC, share_code |
| FR-105, FR-106, FR-107 | Sprint 4 | match_players, notify-wave Edge Function, devices |
| FR-108 | Sprint 5 | attendance |
| FR-109 | Sprint 5 | availability, Realtime Presence |
| FR-110 | Sprint 5 | venues |
| FR-111 | Sprint 5 | reports, blocks |
| NFR-101 through NFR-107 | Sprints 0–6 (cross-cutting) | pagination, secure-store, RLS, Edge Functions, error/loading states, Sentry/PostHog, Zod |

# 14. Definition of Done — Engineering Exit Checklist

- The six-step loop runs end to end through the app on both iOS and Android.

- Every table has RLS enabled; a denied-access test suite proves cross-user access is rejected by Postgres.

- Every list endpoint is paginated; every screen has loading, empty, and error states.

- CI is green (ESLint, Prettier, tsc) on the default branch; no secrets committed.

- Sentry shows a healthy crash-free session rate; PostHog shows the full funnel populating from real usage.

- A new engineer can clone, install, and run the app on a device in under 15 minutes.

This mirrors the product-level Definition of Done in MatchUp_Phase1_Requirements.docx, Section 10 — both must be true before MatchUp_Phase2_Development.docx work begins.