MatchUp

Phase 3 Development Document

Engagement & Scale — Architecture, Data Model & Sprint Plan

Box Cricket & Badminton (Shuttle) Community Platform

ASR Digi  |  Engineering  |  July 2026  |  Development v1.0

# Contents

# 1. Purpose & Scope

This is the Development Document for MatchUp Phase 3. It describes how dual-entry scoring, gamification, the social feed, AI recommendations, smart venue suggestions, and the Redis/BullMQ infrastructure are built on top of the unchanged Phase 1 and Phase 2 spine. Requirement IDs (FR-3xx, NFR-3xx) referenced below are defined in MatchUp_Phase3_Requirements.docx.

Redis is introduced here, not before, per the architecture principle of deferring infrastructure until a concrete problem justifies it. It is scoped to exactly two hot paths — see Section 6.

# 2. What Changes From Phase 2

| Area | Phase 2 | Phase 3 addition |
| --- | --- | --- |
| Match outcome | Toss result only (match_results) | + Dual-entry ball-by-ball scorecards (scorecards) |
| Trust | Computed reliability score | + Green badge, streaks, leaderboards |
| Discovery | Deterministic matching engine | + AI recommendations (cached), smart venue suggestions |
| Social | Match-scoped chat only | + Feed, match memories, friend circle |
| Infra | Postgres, Realtime, scheduled Edge Functions | + Upstash Redis (cache), BullMQ (queue) |

# 3. Data Model Additions

| Table | Key fields | Purpose |
| --- | --- | --- |
| scorecards | id, match_id, innings, ball_number, entered_by, team_entry jsonb, reconciled bool | Dual-entry ball-by-ball data. Implements FR-301. |
| badges | id, user_id, badge_type, awarded_at, criteria_snapshot jsonb | Awarded trust/engagement badges. Implements FR-302. |
| streaks | id, user_id, sport, current_count, longest_count, last_attended_match_id | Consecutive-attendance tracking. Implements FR-303. |
| leaderboards (materialised view) | locality, sport, user_id, rank, score, refreshed_at | Precomputed rankings. Implements FR-304. |
| feed_posts | id, type (result/badge/friend_activity), subject_id, actor_id, created_at, visibility | Feed source rows. Implements FR-305. |
| match_memories | id, match_id, uploader_id, storage_path, created_at | Photos attached to completed matches. Implements FR-306. |
| friendships | id, user_id, friend_id, status, unique(user_id, friend_id) | Friend/follow graph, block-aware. Implements FR-307. |
| ai_recommendations | id, user_id, type (venue/opponent/match), payload jsonb, generated_at, expires_at | Cached recommendation output. Implements FR-308, FR-309. |

### 3.1 RLS additions

- scorecards: writable only by the two nominated scorers for that match, one row per (scorer, ball); reconciliation and finalisation are computed server-side, never by a client flag flip (NFR-301).

- badges, streaks, leaderboards: read-only for all authenticated users; writes exist only through their respective Edge Functions/scheduled jobs.

- feed_posts and match_memories: visibility respects friendships and Phase 1 blocks — a blocked or non-friend user never sees a restricted post regardless of client-side filtering.

- friendships: a user can only create a row where user_id = auth.uid(); friending a user who has blocked you (or whom you've blocked) is rejected at the database level, not just hidden in the UI.

- ai_recommendations: readable only by the owning user; written only by the recommendation-generation job.

# 4. Dual-Entry Scoring & Reconciliation

Implements FR-301. Each scorer's client streams ball-by-ball entries independently to scorecards. A reconcile-scorecard Edge Function compares the two streams once both innings are marked complete.

reconcile(match_id):

entries_a = scorecards where entered_by = scorer_a

entries_b = scorecards where entered_by = scorer_b

if entries_a == entries_b (ball-by-ball diff):

finalize_scorecard(match_id, entries_a)   -- either is identical, use either

else:

flag_for_resolution(match_id, diff(entries_a, entries_b))

-- surfaced to both captains as specific disputed balls,

-- not a vague 'mismatch' -- resolution is a documented manual step

A finalised scorecard is written once and marked immutable; it becomes the record match history, badges, streaks, and the feed all read from. Badminton uses the same reconciliation shape at the set/point level rather than ball level.

# 5. Gamification Engine

### 5.1 Reliability badge (FR-302)

A scheduled Edge Function evaluates profiles.reliability_score (Phase 2) against a documented threshold sustained over a minimum match count, and upserts a row into badges. The threshold and minimum are configuration, not hard-coded magic numbers, so they can be tuned from real distribution data without a redeploy of app code.

### 5.2 Streaks (FR-303)

on attendance row written (attended: true):

streaks.current_count += 1

streaks.longest_count = max(longest_count, current_count)

on attendance row written (attended: false, genuine no-show):

streaks.current_count = 0

-- a match cancelled by the organiser writes no attendance row at all,

-- so it structurally cannot break a streak (FR-303 acceptance criteria)

### 5.3 Leaderboards (FR-304)

Implemented as a Postgres materialised view, refreshed on a scheduled Edge Function (e.g. every 15–30 minutes) rather than computed per-request. Reads are served from Redis in front of the view for sub-second response under load (Section 6).

# 6. Redis & Queue Integration (Scoped Introduction)

Upstash Redis (serverless, pay-per-request) is added for exactly two hot paths, per the architecture principle of deferring infrastructure until a concrete problem justifies it. It is explicitly not used for OTP storage, presence, or sessions — those remain Supabase Auth, Realtime, and JWTs respectively, unchanged from Phase 1.

| Hot path | What's cached/queued | Why |
| --- | --- | --- |
| Home feed & leaderboard reads | Rendered feed pages and leaderboard snapshots, keyed by locality/sport with a documented TTL | Avoids recomputing ranked reads from Postgres on every request at multi-locality scale (NFR-302) |
| Notification fan-out | BullMQ job queue for push waves (player-needed alerts, waiting-list offers, badge/streak notifications) | Throttles bursts so a busy locality doesn't trip provider rate limits or spam users (NFR-303) |

- Every Redis-backed read has a Postgres fallback: if the cache is unavailable, the request degrades to a direct (slower) database read rather than failing outright.

- Cache invalidation is event-driven where cheap (e.g. a new feed post invalidates that locality's feed key) and TTL-driven elsewhere (leaderboards).

- BullMQ jobs are idempotent and retried with backoff, consistent with the resilience patterns established in Phase 1 (Section 9.3 of MatchUp_Phase1_Development.docx).

# 7. Social Feed, Memories & Friend Circle

### 7.1 Feed (FR-305)

feed_posts rows are created by the same events that produce their content: a finalised scorecard, an awarded badge, a new friendship. A feed-ranking Edge Function (or a simple SQL query for the first release) orders posts by recency plus a light engagement weight, and the result is cached per user/locality in Redis.

### 7.2 Match memories (FR-306)

- Photos upload to Supabase Storage under a path scoped to the match and uploader; RLS on the bucket mirrors the pattern established for avatars in Phase 1.

- A memory generates a feed_posts row only if the uploader opts to share it beyond match participants.

### 7.3 Friend circle (FR-307)

- friendships is a simple directed request/accept model; a block (Phase 1) always overrides a pending or existing friendship at the RLS layer.

- Friend activity contributes to the feed ranking as a moderate weight — not a replacement for recency.

# 8. AI Recommendations & Smart Venue Suggestions

Implements FR-308 and FR-309. Recommendations are computed asynchronously by a scheduled job (not on the request path) and written to ai_recommendations with an expiry, so a slow or degraded model never blocks a screen render.

generate_recommendations(user):

candidates = phase2_matching_candidates(user)  -- reuse, don't rebuild, the Phase 2 ranking

reweight with: past venue choices, friend activity, streak/badge state

write ai_recommendations rows with expires_at

-- if no fresh row exists when the client asks, the client falls back

-- to calling the Phase 2 matchmaking Edge Function directly (FR-308 acceptance criteria)

# 9. Folder & Module Changes

src/features/

scoring/           NOW BUILT — dual-entry UI, reconciliation client

gamification/      NOW BUILT — badges, streaks, leaderboard read hooks

feed/              NOW BUILT — feed, memories, friendships

matchmaking/       EXTENDED — consumes ai_recommendations when fresh

venues/            EXTENDED — smart suggestion ranking

src/core/

cache/             NEW — Redis client wrapper, get-or-compute helper

queue/              NEW — BullMQ producer wrapper used by notify-wave

# 10. Sprint-by-Sprint Build Plan

| Sprint | Theme | Indicative | Exit deliverable |
| --- | --- | --- | --- |
| 12 | Dual-entry scoring & reconciliation (FR-301) | ~2 weeks | A real match produces a reconciled, immutable scorecard |
| 13 | Gamification: badges, streaks, leaderboards (FR-302–304) | ~1.5 weeks | Badges/streaks compute correctly; leaderboard view live |
| 14 | Redis & queue integration (NFR-302, NFR-303) | ~1 week | Feed/leaderboard reads and notification fan-out run through cache/queue with Postgres fallback |
| 15 | Social feed, memories & friend circle (FR-305–307) | ~2 weeks | Feed populated from real events; friending and memories usable |
| 16 | AI recommendations & smart venue suggestions, harden, ship (FR-308, FR-309) | ~1.5 weeks | Recommendations live with graceful fallback; full regression pass |

Total: roughly 8 weeks on top of Phase 1 and 2's foundation, assuming the Phase 2 Definition of Done is already met and locality expansion is underway.

## 10.1 Sprint 12 — Dual-Entry Scoring & Reconciliation

- Migration: scorecards.

- Build dual-entry UI for both sports; build the reconcile-scorecard Edge Function from Section 4.

- Manual-resolution UI for flagged discrepancies.

Done when: two independent scorers entering identical data auto-finalise a scorecard, and a deliberately mismatched pair is correctly flagged with the specific disputed balls surfaced.

## 10.2 Sprint 13 — Gamification

- Migrations: badges, streaks, leaderboards materialised view.

- Build the badge-award and streak-update jobs from Section 5.

- Leaderboard screen reading from the materialised view.

Done when: a seeded reliability-score history produces the expected badge state, and a seeded no-show correctly resets a streak while a seeded cancellation does not.

## 10.3 Sprint 14 — Redis & Queue Integration

- Provision Upstash Redis; build the core/cache wrapper with a get-or-compute pattern and documented TTLs.

- Migrate leaderboard and feed reads to the cache with a Postgres fallback path.

- Introduce BullMQ for notification fan-out; migrate notify-wave to enqueue rather than send directly.

Done when: leaderboard/feed reads serve from cache under normal operation and correctly fall back to Postgres when the cache is forcibly disabled in a test.

## 10.4 Sprint 15 — Social Feed, Memories & Friend Circle

- Migrations: feed_posts, match_memories, friendships.

- Feed screen with ranking from Section 7.1; memory upload flow; friend request/accept flow.

- Verify block-overrides-friendship behaviour with an RLS denial test.

Done when: a finalised scorecard and an awarded badge each correctly produce a feed post, and a blocked user cannot friend or be friended by the blocker.

## 10.5 Sprint 16 — AI Recommendations, Smart Venues, Harden & Ship

- Migration: ai_recommendations.

- Build the recommendation-generation job from Section 8; wire the matchmaking client to prefer fresh recommendations with fallback.

- Smart venue suggestion ranking in the venues feature.

- Full regression pass across Phase 1, 2, and 3 acceptance tests.

Done when: recommendations render when fresh, fall back cleanly to Phase 2 matching when stale/absent, and no prior-phase acceptance test has regressed.

# 11. Testing Strategy Additions

| Area | Approach | Example |
| --- | --- | --- |
| Scorecard reconciliation | Fixture-based tests with identical and deliberately conflicting dual entries | Conflicting entries produce a specific, actionable diff, not a generic error |
| Gamification jobs | Deterministic unit tests against seeded attendance/score histories | A cancelled match never decrements a streak |
| Cache/queue fallback | Chaos-style tests that disable Redis/BullMQ mid-test | Feed and leaderboard reads still return correct data, just slower, with the cache down |
| Feed & friendships | RLS denial tests for block-overrides-friendship and visibility scoping | A non-friend never sees a friends-only feed post |
| Recommendations | Staleness tests for the expires_at fallback path | An expired or missing recommendation row correctly triggers the Phase 2 matching call |

# 12. Traceability — Requirements to Build Plan

| Requirement | Sprint | Key tables / components |
| --- | --- | --- |
| FR-301 | Sprint 12 | scorecards, reconcile-scorecard Edge Function |
| FR-302, FR-303, FR-304 | Sprint 13 | badges, streaks, leaderboards |
| FR-305, FR-306, FR-307 | Sprint 15 | feed_posts, match_memories, friendships |
| FR-308, FR-309 | Sprint 16 | ai_recommendations, recommendation-generation job |
| NFR-301 | Sprint 12 | server-side reconciliation logic |
| NFR-302, NFR-303 | Sprint 14 | Upstash Redis, BullMQ |
| NFR-304 | Sprints 12–16 (cross-cutting) | regression coverage of Phase 1/2 acceptance tests |

# 13. Definition of Done — Engineering Exit Checklist

- Dual-entry scoring, gamification, feed, and recommendations all function end to end on both platforms.

- Every new table has RLS enabled and denied-access tests covering block-override, scorer-only writes, and read-only computed fields.

- Redis and BullMQ both have verified, tested fallback paths and are scoped to only the two hot paths in Section 6 — no speculative caching elsewhere.

- Every Phase 1 and Phase 2 acceptance test still passes.

This mirrors the product-level Definition of Done in MatchUp_Phase3_Requirements.docx, Section 8. Any work beyond this document set requires a new requirements and development document pair, scoped on its own merits.